| Subject Code A19PE1CS04 |  |  | HT No. |  |  |  |  |  |  |  |  |  |  |  |  | A19 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

VNR VIGNANA JYOTHI INSTITUTE OF ENGINEERING AND TECHNOLOGY

(AUTONOMOUS)

B.Tech. IV Year I Semester Regular Examinations, December, 2024

SOFTWARE PROJECT MANAGEMENT

(IT)

Time: 3 hours                                                                                 		 Max. Marks: 70

Answer ALL questions in PART-A.

Answer any ONE question from each unit in PART-B.

PART-A

5X2=10M

|  | Define the waterfall model and its significance in conventional software management. | 2M | CO-1 | BL-1 |
| --- | --- | --- | --- | --- |
|  | Differentiate between the principles of conventional software engineering and modern software management. | 2M | CO-2 | BL-2 |
|  | What is the purpose of iteration workflows? Provide an example. | 2M | CO-3 | BL-3 |
|  | What are the steps in the iteration planning process of work breakdown structure? | 2M | CO-3 | BL-2 |
|  | Define modern project profiles and their relevance in today’s software industry. | 2M | CO-4 | BL-4 |

PART-B

6X10=60M

| UNIT-I |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Explain how software product size reduction and improved processes can enhance software economics. Illustrate with examples. | 10M | CO-1 | BL-2 |
| OR |  |  |  |  |
|  | a) How does stepwise project planning ensure better management of software projects? b) Compare and contrast conventional software management performance with modern approaches. | 5M 5M | CO-1 CO-1 | BL-3 BL-3 |
| UNIT-II |  |  |  |  |
|  | Evaluate the significance of artifacts in software processes. How do management, engineering, and programmatic artifacts differ? | 10M | CO-2 | BL-4 |
| OR |  |  |  |  |
|  | a) Discuss the transition challenges when shifting from traditional to agile methodologies. b) How do the principles of modern software management improve over conventional practices? Provide examples. | 5M 5M | CO-2 CO-2 | BL-2 BL-2 |
| UNIT-III |  |  |  |  |
|  | Explain about software process workflows and importance of each workflow. | 10M | CO-3 | BL-2 |
| OR |  |  |  |  |
|  | a) Discuss the differences between major and minor milestones and periodic status assessment. b) Evaluate the impact of cultural and linguistic diversity on global project management. | 5M 5M | CO-3 CO-3 | BL-3 BL-4 |
| UNIT-IV |  |  |  |  |
|  | Critically analyze cost and schedule estimation techniques. How can pragmatic planning improve their accuracy? | 10M | CO-3 | BL-2 |
| OR |  |  |  |  |
|  | a) Discuss the role of process automation in reducing human errors and improving efficiency. b) Analyze how work breakdown structures help manage large and complex projects. | 5M 5M | CO-3 CO-3 | BL-2 BL-3 |
| UNIT-V |  |  |  |  |
|  | Investigate pragmatic software metrics and their automation. How can they optimize project outcomes? | 10M | CO- | BL-3 |
| OR |  |  |  |  |
|  | a) Discuss the importance of management indicators in monitoring project progress. b) Illustrate the impact of emerging trends in project management on team dynamics. | 5M 5M | CO-4 CO-4 | BL-2 BL-2 |
| UNIT-VI |  |  |  |  |
|  | Evaluate next-generation software economics. How do they differ from traditional approaches? | 10M | CO-4 | BL-3 |
| OR |  |  |  |  |
|  | a) Discuss the role of line-of-business organizations in managing large-scale software projects b) Explain the challenges and strategies involved in modern process transitions. | 5M 5M | CO-4 CO-4 | BL-2 BL-2 |

***