| Subject Code A19OE1CB10 |  |  | HT No. |  |  |  |  |  |  |  |  |  |  |  |  | A19 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

VNR VIGNANA JYOTHI INSTITUTE OF ENGINEERING AND TECHNOLOGY

(AUTONOMOUS)

B.Tech. IV Year II Semester Regular Examinations, May 2025

IT PROJECT MANAGEMENT

(CSBS-Open Elective)

Time: 3 hours                                                                                 		      	 Max. Marks: 70

Answer ALL questions in PART-A.

Answer any ONE question from each unit in PART-B.

PART-A 				5X2=10M

|  | What is a project feasibility report? | 2M | CO-1 | BL-1 |
| --- | --- | --- | --- | --- |
|  | Distinguish between CPM and PERT. | 2M | CO-2 | BL-2 |
|  | Write about project control life cycle. | 2M | CO-3 | BL-1 |
|  | What is agility? List out agile principles. | 2M | CO-4 | BL-1 |
|  | Discuss about various roles in SCRUM development. | 2M | CO-4 | BL-2 |

PART-B  			 	6X10=60M

| UNIT-I |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | a) What are phases of project management life cycle? Explain. | 5M | CO-1 | BL-2 |
|  | b) Write about financial appraisal in feasibility study of project management. | 5M | CO-1 | BL-1 |
| OR |  |  |  |  |
|  | a) Discuss about Project Cost Estimation in project management. | 5M | CO-1 | BL-1 |
|  | b) Write about demand analysis in project management. | 5M | CO-1 | BL-1 |
| UNIT-II |  |  |  |  |
|  | Discuss the role of PERT and CPM methods in scheduling various project activities. | 10M | CO-2 | BL-2 |
| OR |  |  |  |  |
|  | Compute the following - TE and TL for each event, - Float for each activity. - Critical path and its duration for the below network diagram. | 10M | CO-2 | BL-4 |
| UNIT-III |  |  |  |  |
|  | What do you mean by risk management in project development? How to identify and assess various risks in risk analysis and also discuss in detail qualitative and quantitative approaches to risk assessment | 10M | CO-3 | BL-2 |
| OR |  |  |  |  |
|  | Discuss about various project audit methods and project termination types in project management. | 10M | CO-3 | BL-2 |
| UNIT-IV |  |  |  |  |
|  | What is an agile process? What are various agile software models for software development? Discuss | 10M | CO-3 | BL-1 |
| OR |  |  |  |  |
|  | Discuss the Relationship between Agile Scrum, Lean, DevOps methodologies. | 10M | CO-3 | BL-3 |
| UNIT-V |  |  |  |  |
|  | Write about the following various terminologies used in SCRUM. - Scrum Teams and Artifacts - Sprint Planning Meeting - Sprint Review Meeting - Sprint Retrospective | 10M | CO-4 | BL-2 |
| OR |  |  |  |  |
|  | Discuss about various roles and best practices in SCRUM | 10M | CO-4 | BL-2 |
| UNIT-VI |  |  |  |  |
|  | How to Manage Source Code and Automating Builds using DevOps? Explain | 10M | CO-4 | BL-2 |
| OR |  |  |  |  |
|  | a) With neat diagram explain various phases in XP method. | 5M | CO-4 | BL-2 |
|  | b) With neat diagram explain various phases in Crystal method | 5M | CO-4 | BL-2 |

***