| Subject Code A19PE1CS04 |  |  | HT No. |  |  |  |  |  |  |  |  |  |  |  |  | A19 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

VNR VIGNANA JYOTHI INSTITUTE OF ENGINEERING AND TECHNOLOGY

(AUTONOMOUS)

B.Tech. IV Year II Semester Regular Examinations, May 2025

SOFTWARE PROJECT MANAGEMENT

(CSE-IOT)

Time: 3 hours                                                              			Max. Marks: 70

Answer ALL questions in PART-A.

Answer any ONE question from each unit in PART-B.

All Questions Carry Equal Marks.

PART-A				5X2=10M

|  | List any two methods to improve software economics. | 2M | CO1 | BL1 |
| --- | --- | --- | --- | --- |
|  | Differentiate between conventional and modern software management principles. | 2M | CO2 | BL2 |
|  | Mention two globalization issues in project management. | 2M | CO3 | BL2 |
|  | List two components of process automation building blocks. | 2M | CO4 | BL1 |
|  | Explain modern process transitions briefly. | 2M | CO4 | BL2 |

PART-B				6X10=60M

| UNIT-I |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Describe in detail the techniques used to improve software processes. | 10M | CO1 | BL2 |
| OR |  |  |  |  |
|  | a) Explain the waterfall model. What are its advantages and limitations? | 5M | CO1 | BL2 |
|  | b) How does changing the software process improve software economics? | 5M | CO1 | BL3 |
| UNIT-II |  |  |  |  |
|  | What are the major challenges faced during the transition from a conventional to an iterative process? | 10M | CO3 | BL4 |
| OR |  |  |  |  |
|  | a) List types of project milestones and briefly explain each. | 5M | CO2 | BL1 |
|  | b) What is the purpose of phase planning in project management? | 5M | CO2 | BL2 |
| UNIT-III |  |  |  |  |
|  | Discuss the relationship between workflow models and project planning. | 10M | CO3 | BL2 |
| OR |  |  |  |  |
|  | a) Differentiate between life-cycle milestones and periodic status assessments. | 5M | CO3 | BL4 |
|  | b) Explain the significance of status assessment checkpoints. | 5M | CO3 | BL2 |
| UNIT-IV |  |  |  |  |
|  | Describe the various project control strategies and their implementation. | 10M | CO4 | BL4 |
| OR |  |  |  |  |
|  | a) What is process instrumentation? How does it help in process improvement? | 5M | CO4 | BL2 |
|  | b) Describe the role of effort and schedule estimation in planning. | 5M | CO4 | BL2 |
| UNIT-V |  |  |  |  |
|  | How do life cycle expectations help in realistic planning and control? Explain with examples. | 10M | CO4 | BL3 |
| OR |  |  |  |  |
|  | a) What are the benefits of metrics automation in project tracking? | 5M | CO4 | BL2 |
|  | b) Differentiate between process metrics and project metrics? | 5M | CO4 | BL4 |
| UNIT-VI |  |  |  |  |
|  | Describe in detail the features and challenges of modern project profiles. | 10M | CO4 | BL3 |
| OR |  |  |  |  |
|  | a) How does understanding organizational behavior help managers in team coordination? | 5M | CO4 | BL3 |
|  | b) Explain how changing business environments are shaping future software project profiles | 5M | CO4 | BL4 |

***