| Subject Code 22PE1IT302 |  |  |  |  |  |  |  |  | R22 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

VNR VIGNANA JYOTHI INSTITUTE OF ENGINEERING AND TECHNOLOGY

(AUTONOMOUS)

B.Tech. III Year I Semester Regular/Supplementary Examinations, December, 2025

AGILE SOFTWARE PROCESS

(Common to CSE and IT)

Time: 3 hours                                                                                 			      Max. Marks: 60

Answer ALL questions in PART-A.

Answer any ONE question from each unit in PART-B.

PART-A					5X2=10M

|  | Define Iterative Development. | 2M | CO1 | BL1 |
| --- | --- | --- | --- | --- |
|  | Compare New product and Existing product development. | 2M | CO2 | BL2 |
|  | State any four Agile values. | 2M | CO2 | BL2 |
|  | What is a User Story in Agile? | 2M | CO3 | BL1 |
|  | Write the importance of Retrospective in Agile meetings. | 2M | CO5 | BL4 |

PART-B					5X10=50M

| UNIT-I |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1. | - Explain the concept of evolutionary requirements analysis with examples. | 5M | CO1 | BL2 |
|  | - Discuss the role of early “Top Ten” high-level requirements in Agile planning | 5M | CO4 | BL3 |
| OR |  |  |  |  |  |
| 2. | - Describe Risk-Driven and Client-Driven iterative planning approaches. | 5M | CO1 | BL2 |
|  | - Explain the significance of time-boxed iterative development with an example. | 5M | CO1 | BL3 |
| UNIT-II |  |  |  |  |  |
| 3. | - Sketch the Agile Software process and explain the Manifesto. | 5M | CO2 | BL1 |
|  | - Differentiate empirical and defined processes. | 5M | CO2 | BL2 |
| OR |  |  |  |  |  |
| 4. | - Explain Sustainable Discipline and the Human Touch in Agile Teams. | 5M | CO2 | BL3 |
|  | - Discuss the significance of communication and continuous feedback in Agile development. | 5M | CO3 | BL3 |
| UNIT-III |  |  |  |  |  |
| 5. | - What are the motivational factors that encourage iterative development? | 5M | CO4 | BL2 |
|  | - Write a short note on i) Research Evidence ii ) Standard Body Evidence. | 5M | CO4 | BL2 |
| OR |  |  |  |  |  |
| 6. | Evaluate why the Waterfall model is referred to as a “historical accident” based on evidence. | 10M | CO2 | BL4 |
| UNIT-IV |  |  |  |  |  |
| 7. | - Describe the steps involved in creating a Product Backlog. | 5M | CO3 | BL3 |
|  | - Explain how team distribution affects Agile project communication. | 5M | CO4 | BL3 |
| OR |  |  |  |  |  |
| 8. | Differentiate among Extreme programming Teams and Scrum Teams in team distribution. | 10M | CO4 | BL3 |
| UNIT-V |  |  |  |  |  |
| 9. | - Explain the role of Extreme Programming (XP) in improving code quality. | 5M | CO3 | BL1 |
|  | - Discuss strategies to maintain core Agile principles as teams scale up. | 5M | CO5 | BL3 |
| OR |  |  |  |  |  |
| 10. | Write the Agile Testing and Write the Principles and practices of it. | 10M | CO4 | BL2 |

***