| Subject Code 22PE1CE405 |  |  |  |  |  |  |  |  | R22 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

VNR VIGNANA JYOTHI INSTITUTE OF ENGINEERING AND TECHNOLOGY

(AUTONOMOUS)

B.Tech. IV Year I Semester Regular Examinations, December 2025

CONSTRUCTION TECHNOLOGY AND PROJECT MANAGEMENT

(CE)

Time: 3 hours                                                                                 			      Max. Marks: 60

Answer ALL questions in PART-A.

Answer any ONE question from each unit in PART-B.

PART-A					5X2=10M

|  | List the principles of construction safety. | 2M | CO-4 | L1 |
| --- | --- | --- | --- | --- |
|  | Name any two-equipment used for concreting operations. | 2M | CO-1 | L1 |
|  | State any two key features of ISO 9000 standards relevant to construction. | 2M | CO-4 | L1 |
|  | Write in brief about arbitration process in dispute resolution. | 2M | CO-2 | L1 |
|  | What is meant by "resource leveling" in project scheduling? | 2M | CO-2 | L1 |

PART-B					5X10=50M

| UNIT-I |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1. | a) Differentiate between quality control and quality assurance. | 5M | CO-4 | L2 |
|  | b) Assess the impact of accurate construction documentation on project efficiency, cost, and safety using real-world cases. | 5M | CO-2 | L4 |
| OR |  |  |  |  |
| 2. | Describe, with examples, how building codes and regulations influence each stage of a major construction project. | 10M | CO-4 | L3 |
| UNIT-II |  |  |  |  |
| 3. | a) Discuss how mechanization has impacted productivity and safety in concreting operations. Provide explicit examples from the Indian construction industry. | 5M | CO-2 | L2 |
|  | b) Compare the working mechanisms and advantages of two different types of piling equipment used in foundation engineering. | 5M | CO-2 | L2 |
| OR |  |  |  |  |
| 4. | a) Explain about excavators and rollers and their purpose in construction activities. b) List the factors influencing the selection of construction equipment. | 5M 5M | CO-2 CO-2 | L2 L1 |
| UNIT-III |  |  |  |  |
| 5. | a) Critically examine the role of ISO 9000 standards in enhancing quality assurance within construction projects. | 5M | CO-4 | L3 |
|  | b) Discuss innovative practices used for fire and electrical safety in high-rise construction, citing recent examples. | 5M | CO-4 | L2 |
| OR |  |  |  |  |
| 6. | Evaluate the principles and effectiveness of quality control systems in reducing defects and rework in civil engineering projects. | 10M | CO-2 | L4 |
| UNIT-IV |  |  |  |  |
| 7. | a) Explain resource planning techniques that maximize efficiency in multi-phase construction projects. | 5M | CO-2 | L2 |
|  | b) Assess the importance of documentation for successful project closure. | 5M | CO-2 | L2 |
| OR |  |  |  |  |
| 8. | Explain about claim management and dispute resolution methods. | 10M | CO-2,4 | L2 |
| UNIT-V |  |  |  |  |
| 9. | a) Critically analyze how application of float/slack can help optimize resource allocation in a real-life construction project. Provide specific examples. | 5M | CO-3 | L4 |
|  | b) Illustrate the main differences between event-oriented and activity-oriented scheduling methods in project management. | 5M | CO-3 | L3 |
| OR |  |  |  |  |
| 10. | The following table shows the details of a construction project schedule: - Draw the Activity-on-Arrow (AOA) network diagram for the project. - Determine the earliest event times (TE) and latest event times (TL) for each node in the network, showing your calculations clearly. - Identify the critical path and the total project duration. Events; Activity; Duration (days). 1–2; A; 3. 1–3; B; 2. 2–4; C; 2. 3–4; D; 4. 3–5; E; 5. 4–6; F; 6. 5–6; G; 2. 5–7; H; 4. 6–8; I; 3. 7–8; J; 2. 8–9; K; 4. 9–10; L; 5. | 10M | CO-3 | L4 |

****