| Subject Code 22OE1CB404 |  |  |  |  |  |  |  |  | R22 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

VNR VIGNANA JYOTHI INSTITUTE OF ENGINEERING AND TECHNOLOGY

(AUTONOMOUS)

B.Tech. IV Year II Semester Regular Examinations, May 2026

IT PROJECT MANAGEMENT

(CSBS)

Time: 3 hours                                                                        			 	Max. Marks: 60

Answer ALL questions in PART-A.

Answer any ONE question from each unit in PART-B.

PART–A 				             5X2=10M

|  | What is risk and uncertainty? | 2M | CO-1 | BL-1 |
| --- | --- | --- | --- | --- |
|  | Define Critical Path in CPM. | 2M | CO-2 | BL-1 |
|  | What is Quantitative Risk Assessment? | 2M | CO-3 | BL-3 |
|  | Define Kanban in Agile methodology. | 2M | CO-4 | BL-1 |
|  | What are the objectives of Scrum Master? | 2M | CO-5 | BL-1 |

PART- B 				           5X10=50M

| UNIT-I |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1 | Explain the Project Management Lifecycle and describe the activities carried out in each phase. | 10M | CO-1 | BL-2 |
| OR |  |  |  |  |
| 2 | Suppose an organization wants to estimate product success. Apply the feasibility study and explain importance of market and demand analysis in project decision making. | 10M | CO-1 | BL-3 |
| UNIT-II |  |  |  |  |
| 3 | - Explain the Time–Cost Trade-Off in project management and describe the steps involved in crashing activities. | 5M | CO-2 | BL-2 |
|  | - Discuss in detail about the resource leveling techniques. | 5M | CO-2 | BL-2 |
| OR |  |  |  |  |
| 4 | Explain the role of network diagrams PERT, CPM in project scheduling and outline the common errors in network diagrams. | 10M | CO-2 | BL-3 |
| UNIT-III |  |  |  |  |
| 5 | During project execution, resource shortages are affecting progress. Illustrate how corrective actions and project control techniques can be applied to bring the project back on track. | 10M | CO-3 | BL-3 |
| OR |  |  |  |  |
| 6 | Discuss the risk analysis concept with an example and explain the importance of risk monitoring and control. | 10M | CO-3 | BL-2 |
| UNIT-IV |  |  |  |  |
| 7 | - Compare and Contrast the Agile Process and traditional project management approaches. | 5M | CO-4 | BL-4 |
|  | - Describe about the ITIL Framework and Adaptive Software Development (ASD). | 5M | CO-4 | BL-2 |
| OR |  |  |  |  |
| 8 | Explain the relationship between Agile, Scrum, Lean, DevOps, and IT. | 10M | CO-4 | BL-3 |
| UNIT-V |  |  |  |  |
| 9 | - Describe the role of the Product Owner and how it contributes to project success. | 5M | CO-5 | BL-3 |
|  | - Explain the key characteristics of Development Team’s role in Scrum. | 5M | CO-5 | BL-2 |
| OR |  |  |  |  |
| 10 | Discuss in detail about the common Scrum terminologies used in Agile projects. | 10M | CO-5 | BL-2 |

****